Design Milestones Review Schedule

Programing

  - 30% (User Group)

  - 60% (User Group)

  - 100% (User Group)

    - Bluebeam Studio Review

Schematic Design

  - 50 % SD (Clinical user Group)

  - 75% SD (Clinical User Group)

  - 100% SD (Clinical User Group, Clinical Engineering, FE, EOC, EVS, PD, IP, IT)

    - Bluebeam Studio Review

Design Development

  - 25% DD (EOC, FE, Clinical Engineering)

  - 50% DD (Clinical user group, Clinical Engineering, IT, PD)

    - Bluebeam Studio Review

  - 75% DD (FE, EVS, IP)

  - 100% DD (Clinical user Group, Clinical Engineering, FE, EOC, EVS, PD, IP, IT)

    - Bluebeam Studio Review

Construction Documents

  - 30% CD (FE, EOC, IT)

  - 60% CD (Clinical user Group, Clinical Engineering, FE, EOC, IP, EVS, PD, IT)

    - Bluebeam Studio Review

  - 100% CD (Clinical user Group, Clinical Engineering, FE, EOC, EVS, PD, IP, IT

    - Bluebeam Studio Review

Note:

- The milestone review schedule should be adjusted based on the scale of the project.

- Before owner participates in the Bluebeam Studio Review session, the design team and the JPS enterprise consultants are required to complete the review and QA the information.